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REQUEST FOR QUALIFICATIONS
Professional Engineering Services
Browning Branch Booster Pump Station Project
Town of Waynesville, North Carolina
Issue Date: October 30, 2026, SOQ Due: December 11, 2026

1. RFQ Summary
	Owner
	Town of Waynesville

	Project
	Browning Branch Booster Pump Station

	County
	Haywood County, North Carolina

	Utility System
	Town drinking water system; PWSID 01-44-010

	Funding Source Referenced
	North Carolina DEQ Division of Water Infrastructure, SRF Helene drinking water funding application / grant documentation

	Estimated Total Project Cost
	$674,526, based on grant application budget

	Procurement Method
	Qualifications-based selection for professional engineering services

	Primary Contact
	Laura Yonkers, Deputy Director of Sustainability at lyonkers@waynesvillenc.gov  or 828-456-3706



2. Invitation
The Town of Waynesville invites qualified professional engineering firms to submit Statements of Qualifications (SOQs) to provide engineering, permitting, bidding, construction administration, construction observation, and related professional services for the Browning Branch Booster Pump Station Project. The Town intends to select the most qualified firm and negotiate a scope and fee consistent with applicable State and local procurement requirements and funding-agency conditions.
3. Project Background
The Browning Branch Booster Pump Station has served its purpose and requires redesign, rehabilitation, and resiliency-related improvements. The Town pursued SRF Helene drinking water funding for this project after identifying the need to floodproof and improve the pump station. The attached grant materials identify the project as a Drinking Water Project under SRF Helene funding, with a total funding request and project cost of $674,526.
The grant application budget describes the anticipated improvements as work to replace, rehabilitate, or improve infrastructure damaged by Hurricane Helene, including flood-proofing the pump station, providing permanent and potable backup generators for the pump station, and providing SCADA and generator electrical medication to existing booster stations. 
4. Project Description
The selected engineering firm will assist the Town with the Browning Branch Booster Pump Station Project. Based on the grant application budget, the project is expected to include the following major construction elements:
Mobilization.
Flood-proof the existing pump station building.
Provide a permanent back-up generator.
Installation of a portable back-up generator.
Electrical system improvements for flood proofing and back-up generator hook-up
SCADA upgrades to 5 booster stations. 
Electrical modifications for 6 booster stations to accommodate a portable back-up generator
Other related work necessary to provide a complete, functional, resilient booster pump station.
The final project scope may be revised based on field conditions, funding-agency review, environmental/permitting requirements, available budget, resiliency considerations, and the Town's operational needs.
The six electrical modifications and five SCADA upgrades are planning quantities. The selected engineer is expected to field-verify and prioritize the locations and develop the project using base bid/alternates, as appropriate, to maximize improvements within the $674,526 funding ceiling.
5. Anticipated Professional Services
The selected firm may be asked to provide some or all of the following services:
Project management and kickoff
Confirm project goals, funding requirements, schedule, budget, and communication protocols.
Review available Town records, grant materials, site information, utility information, and prior engineering information.
Preliminary engineering and existing conditions review
Evaluate the existing booster pump station, existing building/structure, site constraints, hydraulic requirements, electrical condition, access, constructability, and resiliency needs.
Identify data gaps and recommend supplemental survey, geotechnical, structural, environmental, or hydraulic evaluations as needed.
Survey, mapping, and easement support
Provide or coordinate survey and base mapping necessary for design.
Identify property, access, temporary construction, utility, or easement needs and support Town coordination as requested.
Design and permitting
Prepare plans, specifications, opinions of probable construction cost, and bid documents.
Prepare design submittals suitable for Town review and funding-agency review.
Assist with applicable permits, approvals, and agency coordination.
Funding-agency compliance support
Assist with documentation required by NCDEQ Division of Water Infrastructure and other applicable funding agencies.
Support documentation related to SRF Helene funding, resilient infrastructure requirements, procurement, and eligible costs.
Bid and award phase services
Assist the Town with advertisement, pre-bid meeting, addenda, bid opening, bid tabulation, bid evaluation, recommendation of award, and contract document preparation.
Construction administration and observation
Conduct preconstruction meeting and construction progress meetings.
Review shop drawings, submittals, RFIs, pay applications, change order requests, schedules, and contractor documentation.
Provide construction observation appropriate for the project scope and funding requirements.
Assist with substantial completion, final completion, punch list, record drawings, and project closeout.
Emergency response planning
Prepare or update an emergency response plan or related operational/resiliency documentation associated with the booster pump station.


6. Estimated Project Budget
The following budget is provided for context based on the grant application materials. The Town may adjust the final project budget and scope based on funding approval, design, and bidding results.
	Budget Category / Line Item
	Estimated Amount
	Notes

	Mobilization (3%)
	$13,900
	Construction

	Flood-proof existing building
	$20,000
	Construction

	Permanent Back-Up Generator, Complete
	$65,000
	Construction

	Portable Back -Up Generator
	$75,000
	Construction

	SCADA Upgrades (5)
	$125,000
	Construction

	Electrical Modifications at Existing Booster Stations (6)
	$165,000
	Construction

	Construction subtotal
	$463,900
	

	Contingency
	$46,400
	Engineering

	Bid and award
	$15,000
	Engineering

	Engineering Design and Permitting
	$66,500
	Engineering

	Construction observation and administration
	$29,500
	Engineering

	Emergency response plan
	$20,000
	Engineering

	Engineering subtotal
	$177,400
	

	Project funding administration
	$20,000
	Administration

	Administration subtotal
	$20,000
	

	2% SRF closing fee
	$13,226
	SRF Helene funding only

	Total funding requested and project cost
	$674,526
	


7. Minimum Qualifications
☐ Licensed to provide professional engineering services in North Carolina.
☐ Demonstrated experience with municipal drinking water booster pump stations or similar water infrastructure.
☐ Demonstrated experience with SRF, NCDEQ Division of Water Infrastructure, FEMA/Helene-related, or other state/federal funding requirements.
☐ Ability to provide civil, structural, electrical, instrumentation/control, permitting, construction administration, and construction observation services either in-house or through qualified subconsultants.
☐ Capacity to meet the Town's project schedule and funding-agency deadlines.
☐ Familiarity with public bidding, procurement, grant documentation, and construction closeout requirements applicable to local government projects in North Carolina.
8. Statement of Qualifications Content
SOQs should be concise and organized in the following order:
Cover letter signed by an authorized representative.
Firm overview, office location(s), and primary point of contact.
Project understanding and approach.
Proposed project team, roles, licenses, and relevant experience.
Relevant project examples, preferably including booster pump stations, water system improvements, emergency/resiliency work, and SRF or NCDEQ-funded projects.
Approach to schedule, cost control, constructability, permitting, funding-agency compliance, and public-owner communication.
Description of anticipated subconsultants, if any.
Current workload and availability.
References for at least three similar projects.
Required forms, certifications, insurance information, and conflict-of-interest disclosures requested by the Town.
Do not submit a detailed fee proposal with the SOQ unless requested by the Town after selection. The Town intends to negotiate scope and fee with the selected firm.




9. Evaluation Criteria
The Town anticipates evaluating SOQs using the criteria below. The Town may adjust final criteria prior to advertisement.
	Criterion
	Points
	Description

	Project understanding and approach
	25
	Understanding of Town needs, station rehabilitation/replacement, resiliency, constructability, and service continuity.

	Relevant experience
	25
	Experience with booster pump stations, drinking water infrastructure, electrical/generator upgrades, creek bank stabilization, and municipal projects.

	Funding and regulatory experience
	15
	Experience with NCDEQ DWI, SRF, federal/state funding requirements, public procurement, and closeout documentation.

	Project team qualifications
	15
	Qualifications, licenses, roles, subconsultants, and experience of key staff assigned to the project.

	Availability and schedule control
	10
	Ability to meet deadlines and provide responsive service.

	Past performance and references
	10
	Quality of prior work, communication, cost control, and owner satisfaction.

	Total
	100
	


10. Selection Process
The Town will review SOQs and may select the highest-ranked firm based on written qualifications alone.
The Town may shortlist firms for interviews or request additional information if needed.
After selection, the Town will negotiate a final scope of services and fee with the highest-ranked firm.
If the Town cannot reach an acceptable agreement with the highest-ranked firm, the Town may terminate negotiations and begin negotiations with the next highest-ranked firm.
The Town reserves the right to reject any or all submittals, waive informalities, modify or cancel the RFQ, and make the selection it determines to be in the best interest of the Town.
11. Anticipated Schedule
	Milestone
	Date / Time

	RFQ advertised / issued
	October 30, 2026

	Deadline for written questions
	November 13, 2026 - 3:00PM

	Addendum issued, if needed
	November 25, 2026

	SOQs due
	December 11, 2026 - 3:00PM

	Interviews, if held
	January 4, 2027

	Selection and negotiation
	January 5, 2027

	Council consideration / authorization, if required
	January 12, 2027

	Notice to proceed
	January 15, 2027


12. Submittal Instructions
Submit SOQs as follows:
☐ Sealed proposals may be submitted to Sebrina Love, Assistant Finance Director at 129 Legion Dr. Waynesville NC 28786 by or before December 11, 2026, at 3:00 PM. 
☐ Subject line: "SOQ - Browning Branch Booster Pump Station Engineering Services".
☐ Maximum length: 100 pages, excluding required forms, resumes, and dividers.
☐ SOQs must be received by December 11, 2026 - 3:00PM Late submittals may not be considered.
☐ Questions must be submitted in writing to Laura Yonkers, at lyonkers@waynesvillenc.gov  by November 13, 2026 - 3:00PM Responses will be issued by addendum if necessary.
13. Insurance, Contract, and Compliance Requirements
The selected firm will be required to enter into a professional services agreement acceptable to the Town and comply with all applicable federal, state, local, funding-agency, and Town requirements. Final requirements should be confirmed by the Town prior to RFQ issuance. Anticipated requirements may include:
Professional liability insurance, general liability insurance, automobile liability insurance, and workers' compensation coverage in amounts acceptable to the Town.
Compliance with North Carolina professional licensing requirements.
Compliance with applicable public records, conflicts of interest, ethics, non-discrimination, E-Verify, Iran Divestment Act, and other requirements that apply to North Carolina local government contracts.
Compliance with any NCDEQ Division of Water Infrastructure, SRF, SRF Helene, or other funding-source conditions applicable to professional services and construction-phase work.
Coordination with Town procurement, finance, and legal staff regarding advertisement, contracting, reimbursement documentation, and grant/loan closeout.
14. Reservation of Rights
This RFQ does not commit the Town to award a contract, pay costs incurred in preparing a submittal, or procure or contract for services. The Town reserves the right to accept or reject any or all submittals; waive informalities; request additional information; negotiate with one or more firms; modify the scope; cancel this RFQ; or proceed in any manner determined to be in the best interest of the Town and consistent with applicable law and funding requirements.


GENERAL INFORMATION FOR SUBMITTING PROPOSALS




[bookmark: _Hlk231288631]
1) EXCEPTIONS: All proposals are subject to the terms and conditions outlined herein. All       responses shall be controlled by such terms and conditions, and the submission of other terms and conditions, price lists, catalogs, and/or other documents as part of an offeror's response will be waived and have no effect either on this Request for Proposals or on any contract that may be awarded resulting from this solicitation. The offeror agrees explicitly to the conditions set forth in the above paragraph by signing the proposal.
2) CERTIFICATION: By executing the proposal, the signer certifies that this proposal is submitted competitively and without collusion (G.S. 143-54), that none of our officers, directors, or owners of an unincorporated business entity has been convicted of any violations of Chapter 78A of the General Statutes, the Securities Act of 1933, or the Securities Exchange Act of 1934 (G.S. 143-59.2), and that we are not an ineligible vendor as set forth in G.S. 143-59.1. False certification is a Class I felony.
3) ORAL EXPLANATIONS: The Town of Waynesville shall not be bound by oral explanations or instructions given at any time during the competitive process or after the award.
4) COST OF PROPOSAL PREPARATION: Any costs incurred by offerors in preparing or submitting offers are the offerors' sole responsibility; the Town of Waynesville le will not reimburse any offeror for any costs incurred.
5) TIME FOR ACCEPTANCE: Each proposal shall state that it is a firm offer that may be accepted within a period of 45 days. Although the contract is expected to be awarded prior to that time, the 45-day period is requested to allow for unforeseen delay.
6) [bookmark: _Hlk231288670]HISTORICALLY UNDERUTILIZED BUSINESSES: The Town of Waynesville invites and encourages participation in this procurement process by businesses owned by minorities, women, disabled, disabled business enterprises, and non-profit work centers for the blind and severely disabled.
a.  Contractor agrees to maintain open hiring and employment practices and to receive applications for employment in compliance with all requirements of applicable federal, state, and local laws and regulations issued pursuant to its relating to nondiscriminatory hiring and employment practices. Each Contractor shall undertake an affirmative action program to ensure that no person shall be excluded from participation in any employment activities because of age, sex, race, religion, color, national origin, or handicap.
7) PROTEST PROCEDURES:  lf an offeror wants to protest a contract awarded pursuant to this solicitation, they must submit a written request to the Purchasing Office, 129 Legion Drive, or P.O. Box 100, Waynesville, NC 28786. This request must be received by the Purchasing Division within thirty (30) consecutive calendar days from the date of the contract award and must contain specific sound reasons and any supporting documentation for the protest. NOTE: Contract award notices are sent only to those actual y awarded contracts and not to every person or firm responding to this solicitation. Contract status and award notices are available through the purchasing division (828) 456-3706.
8) TABULATIONS: Bidders may call the purchasing division to obtain a verbal status of contract award.
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CONTRACT TERMS & CONDITIONS


1) INDEPENDENT CONTRACTOR: The Contractor shall be considered to be an independent contractor and, as such, shall be wholly responsible for the work to be performed and for the supervision of its employees. The Contractor represents that it has, or will secure at its own expense, all personnel required to perform the services under this agreement. Such employees shall not be employees of or have any individual contractual relationship with the Town of Waynesville.
2) KEY PERSONNEL: The Contractor shall not substitute key personnel assigned to the performance of this contract without prior written approval by the Town Manager. The individuals designated as key personnel for the purposes of this contract are those specified in the Contractor's proposal.
3) [bookmark: _Hlk232147655]SUBCONTRACTING: Work proposed to be performed under this contract by the Contractor or its employees shall not be subcontracted without prior written approval by the Town Manager. Acceptance of an offeror 's proposal shall include any subcontractor(s) specified therein.
4) PERFORMANCE AND DEFAULT: If, through any cause, the Contractor shall fail to fulfill in a timely and proper manner the obligations under this agreement, the Town of Waynesville shall thereupon have the right to terminate this contract by giving written notice to the Contractor and specifying the effective date thereof. In that event, all finished or unfinished deliverable items under this contract prepared by the Contractor shall, with the option of the Town, become its property, and the Contractor shall be entitled to receive just and equitable compensation for any satisfactory work completed on such materials. Notwithstanding, the Contractor shall not be relieved of liability to the Town for damages sustained by the Town by virtue of any breach of this agreement, and the Town may withhold any payment due to the Contractor for the purpose of setoff until such time as the exact amount of damage due the Town of Waynesville le from such breach can be determined.
5) TERMINATION: The Town may terminate this agreement at any time by giving 15-day notice in writing from the Town to the Contractor. In that event, all finished or unfinished deliverable items prepared by the Contractor under this contract shall, at the option of the Town, become its property. If the contract is terminated by the Town of Waynesville, as provided herein, the Contractor shall be paid for services satisfactorily completed, less payment or compensation previously made.
6) CARE OF PROPERTY: The Contractor agrees that it shall be responsible for the proper custody and care of any property furnished for use in connection with the performance of this contract or purchased by it for this contract and will reimburse the Town for loss or damage of such property.
7) ASSIGNMENT: No assignment of the Contractor's obligations nor the Contractor's right to receive payment hereunder shall be permitted. However, upon a written request approved by the issuing purchasing authority, the Town of Waynesville may:
a. Forward the contractor's payment check(s) directly to any person or entity designated by the Contractor or
b. [bookmark: _Hlk231288789][bookmark: _Hlk232147688]Include any person or entity designated by the Contractor as joint payee on the Contractor's payment check(s).
i. In no event shall such approval and action obligate the Town to anyone other than the Contractor, and the Contractor shall remain responsible for fulfilling all contract obligations.
8) COMPLIANCE WITH LAWS: The Contractor shall comply with all laws, ordinances, codes, rules, regulations, and licensing requirements (permits) that are applicable to the conduct of its business, including those of federal, state, and local agencies having jurisdiction and/or authority.
9) AFFIRMATIVE ACTION: The Contractor shall take affirmative action in complying with all Federal and State requirements concerning fair employment and employment of people with disabilities and concerning the treatment of all employees without regard to discrimination by reason of race, color, religion, sex, national origin, or disability.
10) INSURANCE: During the term of the contract, the contractor, at its sole cost and expense, shall provide commercial insurance of this type and with such terms and limits as may be reasonably associated with the contract. As a minimum, the contractor shall provide and maintain the following coverage and limits:
a. Worker's Compensation - The contractor shall provide and maintain Worker's Compensation Insurance, as required by the laws of North Carolina, as well as employer's liability coverage with minimum limits of $150,000.00, covering all the Contractor's employees who are engaged in any work under the contract. If any work is subcontracted, the contractor shall require the subcontractor to provide the same coverage for any of its employees engaged in any work under the contract.
b. Commercial General Liability - General Liability Coverage on a Comprehensive Broad Form on an occurrence basis in the minimum amount of $1,000,000.00 Combined Single Limit.
c. Automobile - Automobile Liability Insurance, to include liability coverage, covering all owned, hired, and non-owned vehicles used in connection with the contract. The minimum combined single limit shall be $500,000. 00 for bodily injury and property damage, $500,000.00 for uninsured/underinsured motorists, and $100,000. 00 for medical payment.
i. Providing and maintaining adequate insurance coverage is a material obligation of the contractor and is of the essence of this contract. All such insurance shall meet all laws of the State of North Carolina. Such insurance coverage shall be obtained from companies that are insurance to do business in North Carolina. The contractor shall  at all  times comply with the terms of such insurance policies and all requirements of the insurer under any such insurance policies, except as they may conflict with existing North Carolina laws or this contract. The limits of coverage under each insurance policy maintained by the contractor shall not be interpreted as limiting the contractor's liability and obligations under the contract. The Contractor shall furnish a Certificate of Insurance as proof of the above coverages. The certificate will contain a provision that the insurance coverage cannot be canceled, reduced in amount, or eliminated without 30 days' written notice to the Town of Waynesville. Owner's Protective insurance must list the Town of Waynesville as a "Named Insured" as its interest may appear. The owner's approval of Certificate of Insurance does not decrease or relieve the contractor's responsibility for maintaining insurance coverage as required in this Request for Proposal.
11) ENTIRE AGREEMENT'. This contract and any documents explicitly incorporated by reference represent the entire agreement between the parties and supersede all prior oral or written statements or agreements. This Request for Proposals, any addenda thereto, and the offeror's proposal are incorporated herein by reference as though set forth verbatim.
a. All promises, requirements, terms, conditions, provisions, representations, guarantees, and warranties contained herein shall survive the contract expiration or termination date unless specifically provided otherwise herein, or unless superseded by applicable Federal or State statute of limitation
12) AMENDMENTS: This contract may be amended only by written amendments duly executed by the Town and the Contractor.
13) GENERAL INDEMNITY: The contractor shall hold and save the Town of Waynesville, its officers, agents, and employees, harmless from liability of any kind, including all claims and losses with the exception of consequential damages accruing or resulting to any other person, firm, or corporation furnishing or supplying work, services, materials, or supplies in connection with the performance of this contract, and from any and all claims and losses accruing or resulting to any person, firm, or corporation that may be injured or damaged by the contractor in the performance of this contract.
14) [bookmark: _Hlk231289022]MATERIALS: The Town of Waynesville is not responsible for any materials, equipment, or tools lost or stolen from the site.
15) CLEAN-UP: The area of work shall be cleaned daily so that the Town shall not incur additional costs to make the area suitable for the work process. Also, the Contractor shall keep the public safe from construction debris by taking appropriate steps to close off access to the work area.
16) PERFORMANCE OF WORK: All work shall be performed at the highest level of quality. The owner shall be responsible for determining the quality of work and may notify the Contractor of same. ANY WORK COMPLETED THAT IS NOT SUITABLE FOR THE OWNER SHALL BE REPEATED BY THE CONTRACTOR AT NO COST TO THE OWNER. Any damage to existing area or utilities will be the responsibility of the Contractor. NO EXCEPTIONS.
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ADDITIONAL INSTRUCTIONS FOR BIDDERS



1) [bookmark: _Hlk231289054]SCOPE: Work shall consist of furnishing all labor, materials, equipment, and services incidental for the completion of work as described herein. All items not specifically mentioned in the specifications, but which obviously are required to make the job complete, should be included automatically.
2) QUALIFICATIONS: All bidders must furnish a list of North Carolina Contractor Licenses which they hold.
3) CONTRACTOR' S RESPONSIBILITY: The Contractor shall be responsible for the construction site during the performance of the work. The Contractor shall be responsible for any and all damages to persons and property during the performance of the work and shall further provide all necessary safety measures and shall fully comply with all federal, state, and local laws, building rules, rules, and regulations to prevent accidents or injury to persons or property on or about the location of the work site. This is to include OSHA 1910, General Construction, or those regulations mandated by these specifications. Special attention will be paid to proper barricading of the work areas due to the work progressing within an actively operating office atmosphere.
4) [bookmark: _Hlk231289878][bookmark: _Hlk232148105]SAFETY REGULATIONS: The Contractor shall adhere to the rules, regulations, and interpretations of the North Carolina Department of Labor relating to Occupational Safety and Health Standards for the Construction Industry (Title 29, Code of Federal Regulations, Part 1926, published in Volume 39, Number 122, Part II, June 24, 1974, Federal Register) which is hereby incorporated in these specifications.
5) CODES: All work shall be done in accordance with the specifications and shall comply with the North Carolina Building Code, Underminers' Rules, and Regulations, and Federal, State, and Local Regulations covering work of this nature. Whenever drawings or specifications are in excess of such laws, codes, and regulations, the specifications shall hold. All equipment shall have U. L. Labels attached.
6) WORK SCHEDULE: Construction can begin immediately.
7) WORKERS ONJOB: All employees of the Contractor shall act in a professional and courteous manner.


8) E-VERTFY: Contractor shall comply with E-Verify, the federal E-Verify program operated by the United States Department of Homeland Security and other federal agencies, or any successor or equivalent program used to verify the work authorization of newly hired employees pursuant to federal law and as in accordance with N.C.G.S. 564-25 et seq. In addition, to the best of Contractor's knowledge, any subcontractor employed by Contractor as a part of this contract shall follow the requirements of E-Verify and N.C.G.S. S64-25 et seq.
9) IRAN INVESTMENT ACT: North Carolina Local Government Units may not enter into contracts with any entity or individual found on The State Treasurer's Iran Final Divestment List N.C.G.S. 143C-6A. By bidding on this project, the bidder certifies it is not listed on the Final Divestment List created by the State Treasurer.
10) DRUG FREE WORKPLACE: The Town of Waynesville has adopted a Drug-Free Workplace Policy requiring the contractor to ensure that a drug-free workplace is provided in the performance of this agreement. The requirements of that policy are included in the invitation to bid and included in the agreement of the Project.

11) [bookmark: _Hlk232148163]MINORITY/WOMAN BUSINESS ENTERPRISE (IMIWBE): It is the policy of the Town of Waynesville to ensure that all businesses, including MIWBE's, are afforded the maximum practical opportunity to participate in the Town's purchasing and contracting processes. Therefore, the Town will not enter into a contract with any business entity that has discriminated in the solicitation, selection, hiring, or commercial treatment of vendors, suppliers, subcontractors, or commercial customers on the basis of race, color, religion, national origin, sex, age, or handicap.
a) ** THE IDENTIFICATION OF THE MINORITY BUSINESS PARTICIPATION FORM AND THE LISTING OF GOOD FAITH EFFORTS, AFFIDAVIT "A" MUST BE INCLUDED WITH EACH BID FOR THE BID TO BE RESPONSIVE **
12) CONFLICT OF INTEREST: No officer, employee, or agent of the Town and no sub­ grantee or sub-recipient of any federal or state funds from the Town shall participate in the selection or the award or administration of a contract supported by federal, state, or City funds if a conflict of interest, real or apparent, is involved. Such a conflict of interest arises when any of the following people or entities have a financial or other interest in the firm selected for the award:
a) the employee, officer, agent,
b) Any member of his or her immediate family,
c) His or her partner, or
d) An organization that employs or is about to employ anyone listed in (1) and (2) above.

The grantee or subgrantee's officers, employees, or agents will not solicit or accept gratuities, favors, or anything of monetary value from contractors, potential contractors, or parties to sub-agreements except as may be allowed in the Town's Gift Policy.

13) DIVESTMENT FROM COMPANIES BOYCOTTING ISRAEL CERTIFICATION: As of the
date of this Agreement, the Contractor certifies that it is not listed on the Final Divestment and Do-Not Contract List of Restricted Companies Boycotting Israel created by the State Treasurer pursuant to N.C.G.S. 147-86.81 and that the Contractor will not utilize any subcontractor found on the State Treasurer Final Divestment and Do-Not Contract List. All individuals signing this contract on behalf of the Contractor certify that they are authorized by the Contractor to make this certification.
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